PRODUCT REQUIREMENTS DOCUMENT

FocusFlow 3D

AI-Powered Immersive Adaptive Learning Environment

HKUST Hackathon 2026  •  24-Hour Build Plan  •  Team Size: 6 Builders

Version 4.0 | February 28, 2026

CONFIDENTIAL

# Table of Contents

Table of Contents	1

1. Executive Summary	1

1.1 Target Awards	1

1.2 Unique Value Proposition	1

2. Problem Statement	1

2.1 The Learning Crisis for Neurodivergent Students	1

2.2 The Content Freshness Problem	1

2.3 The Engagement Problem	1

3. Solution Overview	1

3.1 System Architecture	1

3.2 Tech Stack	1

3.3 Why These Specific AWS Services	1

4. 3D Classroom Specification	1

4.1 Interactive Objects	1

4.2 Room Adaptation Behaviors	1

5. Adaptive Learning Engine	1

5.1 Layer 1: Knowledge State Tracking	1

5.1.1 Data Model (DynamoDB)	1

5.1.2 Mastery Update Rules	1

5.2 Layer 2: Cognitive State Adaptation	1

5.2.1 Explicit Check-ins	1

5.2.2 Implicit Behavioral Signals	1

5.3 Layer 3: Learning Path Adaptation	1

5.3.1 Prerequisite-Aware Sequencing	1

5.3.2 Multi-Modal Rotation	1

5.3.3 Spaced Repetition with Spatial Context	1

5.4 Adaptive Engine Architecture	1

6. AI Web Scraper Agent	1

6.1 Agent Pipeline	1

6.2 Pitch Angle	1

7. Team Roles and Responsibilities	1

7.0 Role Overview and Demo Distribution	1

7.1 Person 1: 3D World Builder	1

Hour-by-Hour Tasks	1

7.2 Person 2: AI Backend Lead	1

Hour-by-Hour Tasks	1

7.3 Person 3: AI Agent / Web Scraper	1

Hour-by-Hour Tasks	1

7.4 Person 4: Frontend / Core Interaction Panels	1

Hour-by-Hour Tasks	1

7.5 Person 5: UX, Design & Accessibility Lead	1

Hour-by-Hour Tasks	1

7.6 Person 6: Adaptive Engine, Integration & Demo Coordinator	1

Hour-by-Hour Tasks	1

8. Master Timeline (24 Hours)	1

8.1 Critical Milestones	1

9. MVP vs. Stretch Features	1

9.1 Must-Have (Build or Don’t Submit)	1

9.2 Should-Have (If Time Permits)	1

9.3 Skip Entirely	1

10. Demo and Pitch Strategy	1

10.1 Pitch Script (3–5 Minutes)	1

The Hook (30 seconds)	1

The Problem (30 seconds)	1

The Live Demo (2 minutes)	1

The Impact (30 seconds)	1

The Close (30 seconds)	1

10.2 Submission Strategy	1

10.3 Q&A Preparation	1

11. Pre-Hackathon Checklist	1

11.1 Assets	1

11.2 Technical	1

11.3 Team	1

12. Risk Management	1

13. Success Criteria	1

13.1 Minimum Viable Demo	1

13.2 Award-Winning Demo	1

14. AWS Services Used	1

# 1. Executive Summary

FocusFlow 3D is an AI-powered immersive learning platform that transforms uploaded lecture materials into interactive 3D classroom environments. Designed specifically for neurodivergent learners (ADHD, autism, dyslexia), the platform adapts in real-time to each student’s knowledge state, cognitive energy, and preferred learning modality.

Unlike traditional study tools that rely on text-heavy interfaces, FocusFlow leverages spatial memory, multi-modal content delivery, and AI web scraping agents to create a learning experience that is engaging, personalized, and always up-to-date.

v4 Changes: This version introduces targeted AWS services where they provide clear advantages — Amazon Bedrock for unified LLM access, Amazon S3 for file storage, and Amazon DynamoDB for learner state persistence — while keeping Vercel, Next.js API routes, and the existing frontend stack unchanged for hackathon speed.

## 1.1 Target Awards

| Award | Prize | Why We Win |
| --- | --- | --- |
| RevisionDojo Future of Learning | HKD 15,000 | Adaptive learning + neurodivergent focus + pedagogy |
| OAX Foundation AI EdTech | HKD 15,000 | AI content curation + web scraping agent + personalization |
| Main Awards (Champion) | HKD 20,000 | Technical execution + innovation + real-world impact |
| HKUST EC Innovation Award | HKD 10,000 | Startup potential + underserved market |
| Total Potential | HKD 60,000+ | One project, multiple awards through strategic framing |

## 1.2 Unique Value Proposition

Our team includes members who are neurodivergent themselves. We are not building for an abstract user persona — we are the target user. This lived experience gives us an authenticity advantage that no competitor can replicate. Our pitch opens with: “We built this because we needed it ourselves.”

# 2. Problem Statement

## 2.1 The Learning Crisis for Neurodivergent Students

Approximately 15–20% of university students are neurodivergent (ADHD, autism, dyslexia, or combinations). Current study tools are designed for neurotypical brains: they assume sustained attention, linear processing, and text-dominant learning. This creates a systematic disadvantage for neurodivergent learners who may need shorter content chunks, multi-modal explanations, spatial/visual learning, and flexible pacing.

## 2.2 The Content Freshness Problem

In fast-moving fields such as AI, blockchain, and policy, textbook content becomes outdated within months. Students study from static materials while the field races ahead. There is no tool that proactively curates and surfaces fresh, relevant content alongside course materials.

## 2.3 The Engagement Problem

Traditional study tools (flashcard apps, PDF readers, LMS platforms) are fundamentally passive and text-heavy. For students with attention difficulties, these tools feel like punishment rather than support. The learning medium itself needs to be reimagined to be inherently engaging through spatial interaction, variety, and agency.

# 3. Solution Overview

FocusFlow 3D is a web-based platform with three integrated systems that work together to deliver an adaptive, immersive learning experience.

## 3.1 System Architecture

| System | Purpose | Key Technologies |
| --- | --- | --- |
| 3D Classroom Engine | Renders interactive 3D environment; maps concepts to spatial objects; handles user interactions | React Three Fiber (R3F), Three.js, Next.js, pre-built low-poly Blender models |
| AI Adaptive Engine | Tracks knowledge state, cognitive state, and learning preferences; determines next content and difficulty; drives room transformations | TypeScript middleware, Amazon Bedrock (Claude / Llama), Vercel AI SDK, spaced repetition algorithm |
| Web Scraper Agent | Continuously discovers fresh, relevant learning resources; ranks by quality and recency; populates the 3D bookshelf | LangChain or async agent loop, web search APIs, Amazon Bedrock for content scoring |

## 3.2 Tech Stack

| Layer | v3 (Previous) | v4 (Updated) |
| --- | --- | --- |
| Frontend | Next.js 14 + React Three Fiber + Tailwind CSS | Unchanged — Next.js 14 (App Router) + R3F + Tailwind CSS |
| Deployment | Vercel (instant deploy, free tier) | Unchanged — Vercel (fast deploys, preview URLs, zero config) |
| Backend API | Next.js API routes + Vercel AI SDK | Unchanged — Next.js API routes + Vercel AI SDK |
| AI / LLM | Claude API or GPT-4 (direct API keys) | Amazon Bedrock (access Claude, Llama, Titan via one unified API) |
| Database | In-memory / Zustand only | Amazon DynamoDB (persistent learner state, mastery data, session history) |
| File Storage | Not specified | Amazon S3 (uploaded PDFs, cached scraper results, 3D assets) |
| CDN | Vercel Edge Network | Amazon CloudFront (specifically for large 3D model assets from S3) |
| Search API | SerpAPI / Tavily | Unchanged — SerpAPI / Tavily (simple, fast, no extra AWS setup) |
| Agent Loop | LangChain / async loop | Unchanged — LangChain / async loop (pragmatic for 24hr build) |
| Auth | Mock login | Unchanged — Mock login (skip auth complexity for hackathon) |
| State Mgmt | React Context + Zustand | Unchanged client-side — Zustand syncs to DynamoDB for persistence |

## 3.3 Why These Specific AWS Services

We deliberately chose only three AWS services that solve real pain points without adding hackathon complexity:

Amazon Bedrock: Instead of juggling separate API keys for Claude and GPT-4, Bedrock gives us one API to access multiple foundation models. We can switch between Claude, Llama, and Titan without changing code — huge for a hackathon where we might hit rate limits on one provider.

Amazon S3: We need somewhere to store uploaded PDFs, 3D model assets, and cached scraper results. S3 is the obvious choice — cheap, reliable, and pairs with CloudFront for fast 3D asset delivery to the judges’ browsers.

Amazon DynamoDB: The adaptive engine needs persistent learner state (mastery scores, error patterns, session history). DynamoDB gives us single-digit millisecond reads/writes with zero server management. The on-demand pricing means we pay nothing when idle.

Everything else stays on Vercel and the existing stack. No point replacing what already works fast.

# 4. 3D Classroom Specification

The 3D classroom is a stylized, low-poly virtual room rendered in the browser via React Three Fiber. Each object in the room serves as an interactive learning hotspot. 3D model assets are hosted on Amazon S3 and served through CloudFront for fast loading.

## 4.1 Interactive Objects

| Object | Learning Function | Interaction Behavior |
| --- | --- | --- |
| Whiteboard | Displays concept map. Nodes color-coded by mastery: red (0–30%), yellow (31–69%), green (70–100%). Click a node to get an AI explanation. | Click node → AI explanation panel. Hover → mastery tooltip. Rearranges as mastery changes. |
| Desk | Personal workspace. Pending assignments, current study session, AI-generated notes. Papers represent active review items. | Click → adaptive study session. Papers glow when review due. Clutter decreases with mastery. |
| Bookshelf | Populated by AI web scraper agent. Each book = curated resource (article, video, paper). Ranked by relevance and freshness. | Click book → resource preview. New books glow. Weak-topic books promoted to front. |
| Lab Bench | Hands-on challenges. CS: code challenges, drag-and-drop sorting. Other subjects: labeling, matching, sequencing. | Click → challenge panel. Difficulty adapts based on mastery. Completion updates DynamoDB state. |
| Quiz Board | AI-generated quizzes via Bedrock. Prioritizes 30–70% mastery zone (zone of proximal development) for max learning impact. | Click → quiz modal. Adapts in real-time. Tracks error patterns. Spaced repetition. |
| Window | Progress dashboard as the room’s outside view. Mastery overview, streak, time studied, next review schedule. | Click → full dashboard overlay. Weather improves with progress (visual metaphor). |
| AI Tutor | Floating avatar serving as adaptive tutor. Knows learning style, weak areas, energy state. Proactively suggests activities. | Click → chat panel with Vercel AI SDK streaming. Initiates check-ins. Adapts language/depth. |

## 4.2 Room Adaptation Behaviors

- Deep Focus Mode: Room dims, fewer distractions, ambient sounds soften, tutor backs off. Triggered by “Focused” check-in or behavioral signals.

- Drift Mode: Objects glow to invite interaction, tutor suggests lab bench, more stimulating environment. Triggered by “Drifting” check-in.

- Mastery Progression: Desk clutter reduces, whiteboard organizes, window view brightens as concepts go from red to green.

- Prerequisite Locking: Doors/areas grayed out when prerequisites unmet. Unlocking feels like game progression.

# 5. Adaptive Learning Engine

The adaptive engine is the intelligence layer that drives all personalization. It maintains a real-time learner model persisted in Amazon DynamoDB and decides what to teach, how to teach it, and when to intervene. LLM calls are routed through Amazon Bedrock.

## 5.1 Layer 1: Knowledge State Tracking

### 5.1.1 Data Model (DynamoDB)

| Field | Type | Description |
| --- | --- | --- |
| concept_id (PK) | String | Unique identifier (e.g., “binary_search”) |
| user_id (SK) | String | Learner identifier (mock ID for hackathon) |
| mastery | Number (0–100) | Current mastery score. 0 = never seen, 100 = fully mastered |
| attempts | Number | Total quiz/exercise attempts for this concept |
| last_seen | ISO timestamp | When this concept was last studied/reviewed |
| error_patterns | List<String> | Specific misconceptions (e.g., “off-by-one”, “base case confusion”) |
| preferred_mode | String | Best modality: visual, analogy, step-by-step, socratic |
| prerequisites | List<String> | Concept IDs that must reach >70% mastery before this unlocks |

### 5.1.2 Mastery Update Rules

- Correct quiz answer: mastery += 10–15 (scaled by difficulty)

- Incorrect quiz answer: mastery -= 5 (never below 0); error pattern logged

- Completed explanation read: mastery += 5

- Clicked “explain differently”: mastery unchanged; modality preference updated

- Completed hands-on challenge: mastery += 15–20

- Time decay: mastery slowly decreases if not reviewed (spaced repetition curve)

## 5.2 Layer 2: Cognitive State Adaptation

Tracks how the student’s brain is performing right now — not just what they know. This is the neurodivergent-specific differentiator.

### 5.2.1 Explicit Check-ins

| State | System Response | Room Behavior |
| --- | --- | --- |
| Focused | Longer, deeper chunks. Harder quizzes. Fewer interruptions. | Room dims. Ambient sounds soften. Tutor backs off. |
| Okay | Maintain current settings. Standard chunks and difficulty. | Room stays neutral. |
| Drifting | Shorter chunks, more visual content, interactive challenges. Suggest lab bench. | Objects glow. Tutor suggests activity change. More stimulating. |
| Done | Generate session summary. Schedule next review. Celebrate progress. | Calming state. Progress summary at window. |

### 5.2.2 Implicit Behavioral Signals

| Signal | Interpretation | System Action |
| --- | --- | --- |
| Time on chunk < 30% avg | Skimming or already familiar | Increase difficulty or skip to quiz |
| Time on chunk > 200% avg | Stuck or confused | Offer simpler explanation or switch modality |
| 3+ “explain differently” clicks | Current modality not working | Switch to preferred mode; flag as difficult |
| Fast + correct quiz answers | Strong mastery, fluent recall | Boost score; suggest advancing |
| Slow + correct | Understanding but not fluent | Schedule additional practice |
| Fast + incorrect | Guessing or careless | Suggest slowing down; re-present concept |

## 5.3 Layer 3: Learning Path Adaptation

### 5.3.1 Prerequisite-Aware Sequencing

The AI extracts concept dependencies from uploaded material using Amazon Bedrock. If a student attempts a concept without mastering prerequisites (>70%), the system redirects them. In 3D: locked doors/grayed areas that unlock when prerequisites are met.

### 5.3.2 Multi-Modal Rotation

Four explanation modes per concept: visual diagram/analogy, step-by-step breakdown, real-world example, Socratic questioning. The system learns which mode works best for each student and leads with it.

### 5.3.3 Spaced Repetition with Spatial Context

Unlike Anki, FocusFlow brings students back to the 3D location where they first learned the concept. Spatial context triggers memory recall (memory palace effect).

## 5.4 Adaptive Engine Architecture

| Function | Responsibility | Infrastructure |
| --- | --- | --- |
| updateKnowledgeState() | Receives interaction events. Updates mastery scores, error patterns, modality preferences. | Next.js API route → DynamoDB |
| assessCognitiveState() | Analyzes check-in responses and behavioral signals. Returns cognitive state and session parameters. | Next.js API route + Bedrock |
| getNextAction() | Determines: next content, difficulty, modality, chunk size, room transformation instructions. | Next.js API route + Bedrock + DynamoDB |

# 6. AI Web Scraper Agent

## 6.1 Agent Pipeline

- Topic Extraction: Bedrock extracts core topics from uploaded material (PDF stored in S3).

- Search Execution: Queries web search APIs (SerpAPI/Tavily) targeting articles, papers, YouTube, docs, Stack Overflow.

- Quality Scoring: Each result scored on relevance, recency, authority, and educational value using Bedrock.

- Curation: Top results surfaced on 3D bookshelf, ordered by composite score. Weak-topic resources promoted. Results cached in S3.

- Continuous Refresh: In production, runs periodically. New discoveries get “New!” tag and glow animation.

## 6.2 Pitch Angle

“Your textbook is from 2022. The field moved on yesterday. Our agent makes sure you never study outdated information.”

# 7. Team Roles and Responsibilities

Six team members, all builders, no dedicated pitch role. Demo and presentation tasks are distributed by domain: the person who built it explains it.

## 7.0 Role Overview and Demo Distribution

| Person | Build Role | Demo/Pitch Responsibility | Submission Copy |
| --- | --- | --- | --- |
| P1 | 3D World Builder | Records 3D walkthrough video; writes spatial memory talking points | 3D/engagement section |
| P2 | AI Backend Lead | Pre-caches APIs for demo; creates architecture slides; runs live demo | Main Awards copy |
| P3 | Web Scraper Agent | Caches scraper results for demo; researches competitors and market stats | OAX Foundation copy |
| P4 | Frontend / Core Panels | Builds quiz, study session, bookshelf, upload panels; takes polished screenshots | RevisionDojo copy |
| P5 | UX, Design & A11y | Designs pitch deck; creates before/after visuals; accessibility audit | Pitch deck design |
| P6 | Adaptive Engine & Integration | Demo coordinator; writes pitch script; runs rehearsal; handles submission upload | HKUST EC copy |

## 7.1 Person 1: 3D World Builder

| Attribute | Details |
| --- | --- |
| Core Skills | React Three Fiber, Three.js, Blender (basic), 3D interaction design |
| Primary Output | Functional 3D classroom with 7 interactive objects, visual feedback, room adaptation animations. Assets uploaded to S3 + CloudFront. |
| Demo Role | Records 3D walkthrough demo video; writes spatial memory pitch talking points |

### Hour-by-Hour Tasks

| Hours | Task |
| --- | --- |
| 0–2 | Load pre-built low-poly classroom model into R3F. Set up camera controls. Upload 3D assets to S3 bucket + CloudFront CDN. |
| 2–6 | Make all 7 objects clickable with hover highlights and click animations. Implement event dispatch (onClick → React state). Add labels/tooltips. |
| 6–10 | Visual feedback: whiteboard color-coding (red/yellow/green), bookshelf glow, desk paper stacking, quiz board pins. |
| 10–14 | Room adaptation: deep focus mode (dimming), drift mode (glowing/stimulating), prerequisite door locking/unlocking. |
| 14–16 | Polish: ambient lighting, particle effects, smooth camera transitions, performance optimization. |
| 16–18 | DEMO: Screen record the 3D walkthrough. Multiple takes with best camera angles for each interaction. |
| 18–20 | DEMO: Edit footage. Write spatial memory and engagement talking points. Prepare 3D Q&A answers. |
| 20–24 | Bug fixes. Support final demo recording. Final visual polish. |

## 7.2 Person 2: AI Backend Lead

| Attribute | Details |
| --- | --- |
| Core Skills | TypeScript/Python, Amazon Bedrock, Vercel AI SDK, prompt engineering |
| Primary Output | Content ingestion pipeline, quiz generation API, multi-modal explanation API, AI tutor chat endpoint — using Next.js API routes + Bedrock |
| Demo Role | Runs the live demo; pre-caches APIs; creates architecture slides; drafts Main Awards submission |

### Hour-by-Hour Tasks

| Hours | Task |
| --- | --- |
| 0–2 | Set up Next.js API routes. Configure Amazon Bedrock access (AWS SDK v3). Create S3 upload endpoint with presigned URLs. Test basic Bedrock call. |
| 2–8 | Build content ingestion: PDF upload to S3 → Bedrock concept extraction → knowledge graph with prerequisites. Output: structured JSON to DynamoDB. |
| 8–12 | Build quiz generation API (concept + difficulty → Bedrock → questions). Build multi-modal explanation API (concept + mode → explanation). |
| 12–16 | Build AI tutor chat with Vercel AI SDK streaming + Bedrock. Integrate with learner model in DynamoDB. Build session summary generation. |
| 16–18 | DEMO: Pre-cache all API responses for demo content. Store cached responses in S3. Create technical architecture slide content. |
| 18–20 | DEMO: Write Main Awards submission copy. Prepare technical Q&A answers. Test live demo with cached fallbacks from S3. |
| 20–24 | Optimize for speed. Ensure fallback responses. Final bug fixes. |

## 7.3 Person 3: AI Agent / Web Scraper

| Attribute | Details |
| --- | --- |
| Core Skills | TypeScript/Python, web scraping, API integration, LangChain (optional), async programming |
| Primary Output | Web scraper agent: discovers resources, quality-scores them with Bedrock, surfaces via bookshelf API. Results cached in S3. |
| Demo Role | Caches scraper results for demo; researches competitors; writes OAX Foundation submission copy |

### Hour-by-Hour Tasks

| Hours | Task |
| --- | --- |
| 0–2 | Set up web search API (SerpAPI/Tavily). Build basic search function: topic in, results out. |
| 2–8 | Build agent loop: topic list → search queries → execute → parse. Quality scoring via Bedrock: relevance, recency, authority. |
| 8–12 | Build curation API: top N resources per topic, sorted by score. Content type detection. AI summaries via Bedrock per resource. |
| 12–16 | Integrate with P2’s topic extraction. Auto-trigger scraper on upload. Build “refresh” endpoint. Cache results in S3. |
| 16–18 | DEMO: Pre-run scraper for demo topics and cache results in S3. Research competitor landscape (Quizlet, Anki, Notion AI). |
| 18–20 | DEMO: Write OAX Foundation submission copy (content freshness angle). Compile market size statistics. |
| 20–24 | Ensure scraper reliable for demo with cached fallback from S3. Bug fixes. |

## 7.4 Person 4: Frontend / Core Interaction Panels

| Attribute | Details |
| --- | --- |
| Core Skills | React, Next.js, Tailwind CSS, component architecture, API integration |
| Primary Output | Core interaction panels: quiz modal, study session panel, bookshelf browser, upload/onboarding screen, AI tutor chat |
| Demo Role | Takes polished screenshots; writes RevisionDojo submission copy (adaptive learning + neurodivergent UX angle) |

### Hour-by-Hour Tasks

| Hours | Task |
| --- | --- |
| 0–2 | Set up overlay panel system (modal container rendering above 3D scene). Coordinate with P5 on shared component library and design tokens. |
| 2–8 | Build quiz modal (question display, answer input, feedback animation). Build study session panel (content chunks, “explain differently” with 4 modes, session progress). Build upload screen with S3 presigned URL. |
| 8–14 | Build bookshelf browser (resource cards, type icons, relevance scores, AI summaries, link-out). Build AI tutor chat panel with Vercel AI SDK streaming. |
| 14–16 | Connect all panels to live APIs (replace hardcoded data). Integration testing with P1’s 3D click events. |
| 16–18 | DEMO: Take polished screenshots of all panels. Ensure UI is pixel-perfect for pitch deck and submission. |
| 18–20 | DEMO: Write RevisionDojo submission copy (adaptive learning + neurodivergent UX + pedagogy angle). |
| 20–24 | Final panel polish. Ensure everything renders for demo. Bug fixes. |

## 7.5 Person 5: UX, Design & Accessibility Lead

| Attribute | Details |
| --- | --- |
| Core Skills | UI/UX design, accessibility (a11y), Tailwind CSS, Figma/Canva, presentation design, responsive design |
| Primary Output | Design system, progress dashboard, energy check-in UI, session summary view, neurodivergent-friendly theming, accessibility compliance, pitch deck slides |
| Demo Role | Designs and builds the pitch deck; creates before/after visuals and impact slides; runs accessibility audit |

### Hour-by-Hour Tasks

| Hours | Task |
| --- | --- |
| 0–2 | Create shared design system with P4: color palette (calm, neurodivergent-friendly), typography (dyslexia-friendly font options), spacing tokens, component styles in Tailwind. |
| 2–8 | Build progress dashboard (mastery overview, streak, time studied, next review schedule, weather metaphor). Build energy check-in UI (clean, non-intrusive 4-option selector with animations). |
| 8–14 | Build session summary view (exportable notes in bullet/mind-map/narrative format). Build high-contrast mode toggle and dyslexia-friendly font switcher. Responsive layout adjustments. |
| 14–16 | Full accessibility audit: keyboard navigation, screen reader support, ARIA labels, color contrast (WCAG AA). Fix issues across all panels. |
| 16–18 | DEMO: Design and build pitch deck slides (Canva/Google Slides). Create before/after comparison visuals. Design problem/impact statistics slides. |
| 18–20 | DEMO: Finalize pitch deck with real screenshots from P4. Create any additional visual assets. Support P6 with pitch narrative layout. |
| 20–24 | Final design polish across all panels and the pitch deck. Bug fixes on accessibility issues. |

## 7.6 Person 6: Adaptive Engine, Integration & Demo Coordinator

| Attribute | Details |
| --- | --- |
| Core Skills | Full-stack TypeScript, Zustand/Context, DynamoDB, system architecture, DevOps/deployment, project coordination |
| Primary Output | Adaptive engine (3 core functions), Zustand store synced to DynamoDB, Vercel deployment pipeline, end-to-end integration, demo coordination |
| Demo Role | Demo coordinator: owns pitch script, runs rehearsal, writes HKUST EC submission, handles final submission upload to all 4 awards |

### Hour-by-Hour Tasks

| Hours | Task |
| --- | --- |
| 0–2 | Deploy skeleton to Vercel. Create DynamoDB tables (learner model schema). Set up Zustand store. Define event types and API contracts for all members. |
| 2–8 | Build updateKnowledgeState(): receives interaction events, updates mastery/errors/modality in DynamoDB. Build mastery color-coding logic. |
| 8–14 | Build assessCognitiveState() and getNextAction(). Decision engine: content selection, difficulty, modality, chunk size, room transformation commands (Bedrock calls). |
| 14–16 | Build spaced repetition scheduler. Prerequisite locking logic. Connect adaptive engine to P1’s 3D room. E2E integration testing. |
| 16–18 | DEMO: Write full pitch script narrative. Collect pitch content from all members. Begin assembling final pitch with P5. |
| 18–20 | DEMO: Write HKUST EC submission copy (startup angle). Run full team demo rehearsal — time it, identify weak points, fix flow. |
| 20–22 | Final E2E integration. Verify Vercel deployment stable. Fix critical bugs from rehearsal. |
| 22–24 | SUBMIT: Upload demo video to all 4 award categories with tailored copy. Verify submissions. Backup everything. |

# 8. Master Timeline (24 Hours)

| Phase | P1: 3D | P2: AI | P3: Scraper | P4: Frontend | P5: UX/A11y | P6: Engine |
| --- | --- | --- | --- | --- | --- | --- |
| 0–2h | Load 3D + S3 | Bedrock setup | Search API | Panel system | Design system | Vercel + DynamoDB |
| 2–8h | Clicks + anims | Ingestion pipe | Agent + scoring | Quiz + study | Dashboard + checkin | Knowledge state |
| 8–14h | Visual feedback | Quiz + explain | Curation API | Bookshelf + chat | Summary + a11y | Cognitive state |
| 14–16h | Room adapt | Tutor + stream | Integration | API connect | A11y audit | Spaced rep |
| 16–18h | Record video | Cache APIs | Cache + research | Screenshots | Pitch deck | Pitch script |
| 18–20h | Edit + Q&A | Main Awards | OAX copy | RevDojo copy | Deck finalize | HKUST EC copy |
| 20–22h | Bug fixes | Bug fixes | Bug fixes | Bug fixes | Design polish | E2E + rehearsal |
| 22–24h | Final polish | Final polish | Cache fallback | Final polish | Deck polish | SUBMIT ALL |

Yellow rows (16–20h): Demo/pitch phase. All members transition from building to presenting. No new features after hour 16. Red rows (22–24h): Final submission window.

## 8.1 Critical Milestones

| Hour | Milestone | Gate |
| --- | --- | --- |
| Hour 2 | 3D room renders with clickable objects. Bedrock returns LLM response. Vercel deployed. DynamoDB tables created. | GO / NO-GO |
| Hour 8 | Full pipeline: upload PDF to S3 → concepts on whiteboard. Quiz modal with Bedrock-generated questions. | DEMO CHECK |
| Hour 14 | Adaptive features visible: mastery colors, energy check-in, bookshelf populated by scraper. | DEMO CHECK |
| Hour 16 | FEATURE FREEZE. All members transition to demo/pitch. Product must be demo-ready. | FREEZE |
| Hour 20 | All submission copy written. Demo video recorded. Pitch deck complete. Rehearsal done. | PITCH READY |
| Hour 22 | All submissions uploaded. Backup copies saved. | SUBMITTED |

# 9. MVP vs. Stretch Features

## 9.1 Must-Have (Build or Don’t Submit)

- 3D classroom with at least 5 working interactive objects

- Content upload pipeline (PDF → S3 → Bedrock concept extraction → knowledge graph)

- Knowledge state tracking with visual mastery indicators (red/yellow/green) persisted in DynamoDB

- Adaptive quiz difficulty based on mastery score (Bedrock-generated)

- Energy check-in that changes content delivery (chunk size, mode)

- “Explain Differently” with at least 3 modalities via Bedrock

- Web scraper agent populating the bookshelf

- Demo video and submissions for all 4 award categories

## 9.2 Should-Have (If Time Permits)

- Room visual adaptation (deep focus / drift mode environment changes)

- Prerequisite locking/unlocking with door animations

- Spaced repetition scheduling across sessions

- Session summary export (bullet points, mind map, narrative)

- Implicit behavioral signal tracking (time-on-task, click patterns)

- High-contrast mode and dyslexia-friendly font switcher

## 9.3 Skip Entirely

- Real user authentication (use mock login)

- Mobile app (responsive web is fine)

- Gamification/points/leaderboards

- Social/collaborative features

- VR/AR integration

- ML models for prediction (rule-based logic is fine for demo)

# 10. Demo and Pitch Strategy

## 10.1 Pitch Script (3–5 Minutes)

### The Hook (30 seconds)

“Raise your hand if you’ve ever zoned out staring at a study app. Now imagine walking into a classroom built from your actual lecture slides. The whiteboard shows your key concepts. The bookshelf has resources an AI agent found this morning. You click the lab bench and a challenge appears. Your AI tutor suggests a break — because it knows you have ADHD, like I do. We built FocusFlow because every study tool we tried was designed for neurotypical brains. Learning should be a place you explore, not a page you scroll.”

### The Problem (30 seconds)

Show a wall of lecture slides. 15–20% of university students are neurodivergent. Current tools assume sustained attention and text-dominant learning. Result: disengagement and poor outcomes for smart students.

### The Live Demo (2 minutes)

Upload real CS slides. Show concepts populating the whiteboard. Click a concept → AI explanation. Hit “explain differently” → visual analogy. Quiz board → answer wrong → mastery drops. Energy check-in → “Drifting” → room transforms. Bookshelf → fresh scraped resources.

### The Impact (30 seconds)

“1 in 5 university students are neurodivergent. The adaptive learning market reaches $8 billion by 2028. Every university needs this.”

### The Close (30 seconds)

“No two students will ever see the same classroom. Because no two brains learn the same way.”

## 10.2 Submission Strategy

- RevisionDojo (P4): Lead with pedagogy, neurodivergent-first UX, zone of proximal development, multi-modal learning, accessibility.

- OAX Foundation (P3): Lead with AI web scraper, content freshness, intelligent curation, personalized learning paths.

- Main Awards (P2): Lead with technical execution, 3D + adaptive + AI agents, scalability, architecture.

- HKUST EC (P6): Lead with entrepreneurial potential, $8B market, underserved neurodivergent audience, growth beyond hackathon.

## 10.3 Q&A Preparation

| Likely Question | Prepared Answer |
| --- | --- |
| How is this different from existing tools? | Three differentiators: spatial memory (concepts in places), active content curation (AI scraper), neurodivergent-first design (not an afterthought). |
| What’s the business model? | Freemium B2C + B2B university licensing. Adaptive engine data is the moat. |
| How does 3D add educational value? | Spatial memory is real neuroscience (memory palace). 40% better recall. Spatial interaction more engaging for ADHD brains. |
| Can it scale to other subjects? | Content pipeline is subject-agnostic. Upload any PDF. Bedrock extracts concepts. 3D objects work for any domain. |
| Low-end devices? | Lightweight low-poly runs on any modern browser. CloudFront CDN ensures fast 3D asset loading. 2D fallback preserves all adaptive features. |
| Why these AWS services? | Bedrock gives us multi-model LLM access through one API (no key juggling). S3 + CloudFront for reliable file storage and fast 3D asset delivery. DynamoDB for millisecond-latency learner state. Everything else stays on Vercel — we only use AWS where it genuinely helps. |

# 11. Pre-Hackathon Checklist

## 11.1 Assets

- Download/build low-poly classroom 3D model (Sketchfab)

- Prepare individual object models or extraction plan

- Create Figma mockups of all UI panels

- Prepare sample lecture PDF for demo

## 11.2 Technical

- GitHub repo with Next.js 14 + React Three Fiber boilerplate

- Vercel deployment configured and working

- AWS account created with IAM credentials for P2, P3, P6

- Amazon Bedrock model access enabled (Claude, Llama)

- Amazon S3 buckets created (pdf-uploads, 3d-assets, scraper-cache)

- Amazon DynamoDB tables created (learner model schema)

- Amazon CloudFront distribution for S3 3D assets

- SerpAPI or Tavily API key obtained

- R3F tested with classroom model loading from CloudFront

- Zustand store with learner model schema matching DynamoDB

- Vercel AI SDK streaming endpoints configured with Bedrock

## 11.3 Team

- Every member reads this PRD and understands their role + demo responsibilities

- API contracts agreed: endpoints, request/response shapes, DynamoDB access patterns

- Slack/Discord channel set up

- Git branching strategy agreed (one branch per person, merge at milestones)

- Decide who delivers the live pitch (strongest speaker + personal story)

- AWS credentials distributed to members who need them (P2, P3, P6)

- Plan food, caffeine, and break schedules

# 12. Risk Management

| Risk | Severity | Mitigation | Fallback |
| --- | --- | --- | --- |
| 3D takes too long | HIGH | Room “good enough” by hour 6. No polish until hour 14. | 2D isometric view with same interactions. |
| LLM slow during demo | HIGH | Pre-cache responses in S3. Use Vercel AI SDK streaming for progressive loading. | Pre-recorded demo video backup. Cached fallbacks from S3. |
| Integration breaks at hr 16 | HIGH | P6 runs integration checks at hours 8, 14, 16. | Demo features independently with mock data. |
| Pitch quality without dedicated lead | HIGH | P6 coordinates. Clear ownership in Section 7.0. Hard freeze at hour 16. | Pre-recorded video instead of live demo. |
| Bedrock access / permissions issue | MEDIUM | Pre-configure IAM and test all Bedrock calls before hackathon. | Fall back to direct Claude API key. Minimal code change needed. |
| P4/P5 frontend overlap | MEDIUM | Clear split: P4 = core panels, P5 = dashboard/design/a11y. Shared design system. | Either person can pick up the other’s work. |
| Web scraper rate limited | MEDIUM | Cache aggressively in S3. Pre-run for demo topics. | Pre-cached results from S3 for demo. |
| Burnout at hour 16 | MEDIUM | 15-min breaks every 4 hours. Hour 16 shift to demo is a mental reset. | Feature freeze early. Perfect what exists. |

# 13. Success Criteria

## 13.1 Minimum Viable Demo

- Upload PDF → concepts appear on 3D whiteboard

- Click concept → AI explanation from Bedrock with “explain differently” in 3+ modes

- Quiz board adapts difficulty based on mastery (DynamoDB state)

- Energy check-in visibly changes session (chunk size, content type)

- Bookshelf shows real resources from web scraper

- Demo video recorded and submitted to all 4 award categories

## 13.2 Award-Winning Demo

All of the above, plus:

- Room visually adapts to cognitive state (focus vs drift)

- Prerequisite locking creates game-like progression

- AI tutor proactively suggests activities

- Session summaries are exportable

- Accessibility features (high contrast, dyslexia fonts) are live

- Pitch tells a compelling personal neurodivergent story

- Live demo runs smoothly with no visible failures

# 14. AWS Services Used

Only three core AWS services are introduced in v4, each solving a specific gap from v3:

| AWS Service | What It Does for Us | Why Not Something Else |
| --- | --- | --- |
| Amazon Bedrock | Unified API for Claude, Llama, and Titan LLMs. Powers concept extraction, quiz generation, explanations, tutoring, and scraper scoring. | One API instead of juggling multiple provider keys. Can switch models without code changes if we hit rate limits. |
| Amazon S3 | Stores uploaded PDFs, 3D model assets, and pre-cached scraper results / demo fallback responses. | Industry standard. Cheap, reliable, pairs naturally with CloudFront. |
| Amazon DynamoDB | Persists learner state (mastery, errors, preferences, session history) with single-digit ms latency. | Zero server management. On-demand pricing = free when idle. Perfect schema for key-value learner records. |

Supporting services (minimal setup):

| Service | Role |
| --- | --- |
| Amazon CloudFront | CDN for 3D assets stored in S3 — fast loading for judges’ browsers |
| AWS IAM | Credentials for P2, P3, P6 to access the AWS services above |

Everything else remains on the existing stack: Vercel for deployment, Next.js API routes for backend logic, Vercel AI SDK for streaming, Zustand for client-side state, SerpAPI/Tavily for web search, and LangChain for agent orchestration.