PRODUCT REQUIREMENTS DOCUMENT

FocusFlow 3D

AI-Powered Immersive Adaptive Learning Environment

HKUST Hackathon 2026

24-Hour Build Plan  |  Team Size: 6 Builders  |  No Dedicated Pitch Role

Version 5.0 | February 28, 2026

Supabase + Vercel Edition

CONFIDENTIAL

# 1. Executive Summary

FocusFlow 3D is an AI-powered immersive learning platform that transforms uploaded lecture materials into interactive 3D classroom environments. Designed specifically for neurodivergent learners (ADHD, autism, dyslexia), the platform adapts in real-time to each student’s knowledge state, cognitive energy, and preferred learning modality.

Unlike traditional study tools that rely on text-heavy interfaces, FocusFlow leverages spatial memory, multi-modal content delivery, and AI web scraping agents to create a learning experience that is engaging, personalized, and always up-to-date.

Version 5.0 Update: This edition runs on Supabase (PostgreSQL database, auth, storage, realtime) and Vercel (frontend hosting, serverless functions, AI SDK), replacing the AWS cloud-native stack from v4. This provides a faster developer experience, simpler infrastructure, and a stack the team can ship confidently in 24 hours.

## 1.1 Target Awards

| Award | Prize | Why We Win |
| --- | --- | --- |
| RevisionDojo Future of Learning | HKD 15,000 | Adaptive learning + neurodivergent focus + pedagogy |
| OAX Foundation AI EdTech | HKD 15,000 | AI content curation + web scraping agent + personalization |
| Main Awards (Champion) | HKD 20,000 | Technical execution + innovation + real-world impact |
| HKUST EC Innovation Award | HKD 10,000 | Startup potential + underserved market |
| Total Potential | HKD 60,000+ | One project, multiple awards through strategic framing |

## 1.2 Unique Value Proposition

Our team includes members who are neurodivergent themselves. We are not building for an abstract user persona — we are the target user. This lived experience gives us an authenticity advantage that no competitor can replicate. Our pitch opens with: “We built this because we needed it ourselves.”

# 2. Problem Statement

## 2.1 The Learning Crisis for Neurodivergent Students

Approximately 15–20% of university students are neurodivergent (ADHD, autism, dyslexia, or combinations). Current study tools are designed for neurotypical brains: they assume sustained attention, linear processing, and text-dominant learning. This creates a systematic disadvantage for neurodivergent learners who may need shorter content chunks, multi-modal explanations, spatial/visual learning, and flexible pacing.

## 2.2 The Content Freshness Problem

In fast-moving fields such as AI, blockchain, and policy, textbook content becomes outdated within months. Students study from static materials while the field races ahead. There is no tool that proactively curates and surfaces fresh, relevant content alongside course materials.

## 2.3 The Engagement Problem

Traditional study tools (flashcard apps, PDF readers, LMS platforms) are fundamentally passive and text-heavy. For students with attention difficulties, these tools feel like punishment rather than support. The learning medium itself needs to be reimagined to be inherently engaging through spatial interaction, variety, and agency.

# 3. Solution Overview

FocusFlow 3D is a web-based platform with three integrated systems that work together to deliver an adaptive, immersive learning experience. Version 5.0 runs on Supabase + Vercel.

## 3.1 System Architecture

| System | Purpose | Key Technologies |
| --- | --- | --- |
| 3D Classroom Engine | Renders interactive 3D environment; maps concepts to spatial objects; handles user interactions | React Three Fiber (R3F), Three.js, Next.js 14, pre-built low-poly Blender models, hosted on Vercel |
| AI Adaptive Engine | Tracks knowledge state, cognitive state, and learning preferences; determines next content and difficulty; drives room transformations | TypeScript, Vercel AI SDK, Claude API via Vercel AI SDK, Supabase PostgreSQL for state, spaced repetition algorithm |
| Web Scraper Agent | Continuously discovers fresh, relevant learning resources; ranks by quality and recency; populates the 3D bookshelf | Vercel serverless functions, LLM-based quality scoring, Supabase for caching results, async pipeline |

## 3.2 Tech Stack (Supabase + Vercel)

| Layer | v4 (AWS) | v5 (Supabase + Vercel) |
| --- | --- | --- |
| Frontend Hosting | AWS Amplify | Vercel (instant deploy, preview branches, edge network) |
| Frontend Framework | Next.js 14 + R3F + Tailwind CSS | Next.js 14 (App Router) + React Three Fiber + Tailwind CSS (unchanged) |
| Backend API | Amazon API Gateway + AWS Lambda | Next.js API routes on Vercel (serverless functions) |
| AI / LLM | Amazon Bedrock (Claude, GPT-4, Llama) | Claude API via Vercel AI SDK (streaming built-in) |
| AI SDK | AWS SDK v3 + Bedrock Runtime | Vercel AI SDK (TypeScript, streaming, tool use) |
| Database | Amazon DynamoDB | Supabase PostgreSQL (relational, real-time subscriptions, Row-Level Security ready for production) |
| File Storage | Amazon S3 | Supabase Storage (S3-compatible, presigned URLs, CDN) |
| Real-time / Streaming | API Gateway WebSocket | Vercel AI SDK streaming + Supabase Realtime (WebSocket subscriptions) |
| Search API (Scraper) | Amazon Kendra / Lambda + external APIs | Vercel serverless functions + external search APIs (SerpAPI/Tavily) |
| Agent Orchestration | AWS Step Functions + Lambda | Vercel serverless functions with async chaining / Inngest (optional) |
| Authentication | Amazon Cognito (mock) | Supabase Auth (mock for hackathon, production-ready with OAuth, magic links) |
| Monitoring | Amazon CloudWatch | Vercel Analytics + Supabase Dashboard + console logging |
| CDN | Amazon CloudFront | Vercel Edge Network (automatic, zero-config) |
| State Management | Zustand + DynamoDB | React Context + Zustand (client) + Supabase PostgreSQL (server persistence) |
| Deployment | AWS Amplify + SAM/CDK | Vercel (git push to deploy, zero-config) |

## 3.3 Stack Rationale

The migration from AWS to Supabase + Vercel provides critical advantages for a 24-hour hackathon:

- Vercel AI SDK provides streaming LLM responses, tool calling, and multi-model support with 5 lines of code — no Lambda/WebSocket plumbing needed.

- Supabase gives us PostgreSQL, auth, file storage, and real-time subscriptions from a single dashboard with instant setup. No IAM roles, no DynamoDB table provisioning, no CloudFront distributions.

- Next.js API routes on Vercel deploy as serverless functions automatically. No API Gateway configuration, no Lambda cold start tuning.

- Vercel Edge Network serves 3D assets globally with zero-config CDN. No CloudFront setup.

- Supabase PostgreSQL supports relational queries (JOINs for concept prerequisites), JSON columns, and real-time subscriptions — features DynamoDB lacks.

- RevisionDojo recommends Vercel AI SDK (per hackathon resource page), aligning with award strategy.

- Developer velocity: git push = deployed. The team can focus on features, not infrastructure.

# 4. 3D Classroom Specification

The 3D classroom is a stylized, low-poly virtual room rendered in the browser via React Three Fiber. Each object in the room serves as an interactive learning hotspot. 3D assets are served via Vercel’s Edge Network for optimal loading performance.

## 4.1 Interactive Objects

| Object | Learning Function | Interaction Behavior |
| --- | --- | --- |
| Whiteboard | Displays concept map. Nodes color-coded by mastery: red (0–30%), yellow (31–69%), green (70–100%). Click a node to get an AI explanation via Claude. | Click node → AI explanation panel. Hover → mastery tooltip. Rearranges as mastery changes. |
| Desk | Personal workspace. Pending assignments, current study session, AI-generated notes. Papers represent active review items. | Click → adaptive study session. Papers glow when review due. Clutter decreases with mastery. |
| Bookshelf | Populated by AI web scraper agent. Each book = curated resource (article, video, paper). Ranked by relevance and freshness. | Click book → resource preview. New books glow. Weak-topic books promoted to front. |
| Lab Bench | Hands-on challenges. CS: code challenges, drag-and-drop sorting. Other subjects: labeling, matching, sequencing. | Click → challenge panel. Difficulty adapts based on mastery. Completion updates state in Supabase. |
| Quiz Board | AI-generated quizzes via Claude. Prioritizes 30–70% mastery zone (zone of proximal development) for max learning impact. | Click → quiz modal. Adapts in real-time. Tracks error patterns. Spaced repetition. |
| Window | Progress dashboard as the room’s outside view. Mastery overview, streak, time studied, next review schedule. | Click → full dashboard overlay. Weather improves with progress (visual metaphor). |
| AI Tutor | Floating avatar serving as adaptive tutor powered by Claude via Vercel AI SDK. Knows learning style, weak areas, energy state. | Click → chat panel with streaming responses. Initiates check-ins. Adapts language/depth to learner profile. |

## 4.2 Room Adaptation Behaviors

- Deep Focus Mode: Room dims, fewer distractions, ambient sounds soften, tutor backs off. Triggered by “Focused” check-in or behavioral signals.

- Drift Mode: Objects glow to invite interaction, tutor suggests lab bench, more stimulating environment. Triggered by “Drifting” check-in.

- Mastery Progression: Desk clutter reduces, whiteboard organizes, window view brightens as concepts go from red to green.

- Prerequisite Locking: Doors/areas grayed out when prerequisites unmet. Unlocking feels like game progression.

# 5. Adaptive Learning Engine

The adaptive engine is the intelligence layer that drives all personalization. It maintains a real-time learner model persisted in Supabase PostgreSQL and decides what to teach, how to teach it, and when to intervene. LLM calls are routed through Vercel AI SDK to Claude.

## 5.1 Layer 1: Knowledge State Tracking

5.1.1 Data Model (Supabase PostgreSQL Schema)

| Field | Type | Description |
| --- | --- | --- |
| id | uuid (PK) | Auto-generated primary key |
| concept_id | text | Unique identifier (e.g., "binary_search") |
| user_id | uuid (FK → auth.users) | Learner identifier from Supabase Auth |
| mastery | integer (0–100) | Current mastery score. 0 = never seen, 100 = fully mastered |
| attempts | integer | Total quiz/exercise attempts for this concept |
| last_seen | timestamptz | When this concept was last studied/reviewed |
| error_patterns | text[] | Specific misconceptions (e.g., "off-by-one", "base case confusion") |
| preferred_mode | text | Best modality: visual, analogy, step-by-step, socratic |
| prerequisites | text[] | Concept IDs that must reach >70% mastery before this unlocks |

5.1.2 Mastery Update Rules

- Correct quiz answer: mastery += 10–15 (scaled by difficulty)

- Incorrect quiz answer: mastery -= 5 (never below 0); error pattern logged

- Completed explanation read: mastery += 5

- Clicked “explain differently”: mastery unchanged; modality preference updated

- Completed hands-on challenge: mastery += 15–20

- Time decay: mastery slowly decreases if not reviewed (spaced repetition curve)

## 5.2 Layer 2: Cognitive State Adaptation

Tracks how the student’s brain is performing right now — not just what they know. This is the neurodivergent-specific differentiator.

5.2.1 Explicit Check-ins

| State | System Response | Room Behavior |
| --- | --- | --- |
| Focused | Longer, deeper chunks. Harder quizzes. Fewer interruptions. | Room dims. Ambient sounds soften. Tutor backs off. |
| Okay | Maintain current settings. Standard chunks and difficulty. | Room stays neutral. |
| Drifting | Shorter chunks, more visual content, interactive challenges. Suggest lab bench. | Objects glow. Tutor suggests activity change. More stimulating. |
| Done | Generate session summary. Schedule next review. Celebrate progress. | Calming state. Progress summary at window. |

5.2.2 Implicit Behavioral Signals

| Signal | Interpretation | System Action |
| --- | --- | --- |
| Time on chunk < 30% avg | Skimming or already familiar | Increase difficulty or skip to quiz |
| Time on chunk > 200% avg | Stuck or confused | Offer simpler explanation or switch modality |
| 3+ "explain differently" clicks | Current modality not working | Switch to preferred mode; flag as difficult |
| Fast + correct quiz answers | Strong mastery, fluent recall | Boost score; suggest advancing |
| Slow + correct | Understanding but not fluent | Schedule additional practice |
| Fast + incorrect | Guessing or careless | Suggest slowing down; re-present concept |

## 5.3 Layer 3: Learning Path Adaptation

5.3.1 Prerequisite-Aware Sequencing

The AI extracts concept dependencies from uploaded material using Claude via Vercel AI SDK. If a student attempts a concept without mastering prerequisites (>70%), the system redirects them. In 3D: locked doors/grayed areas that unlock when prerequisites are met.

5.3.2 Multi-Modal Rotation

Four explanation modes per concept: visual diagram/analogy, step-by-step breakdown, real-world example, Socratic questioning. The system learns which mode works best for each student and leads with it.

5.3.3 Spaced Repetition with Spatial Context

Unlike Anki, FocusFlow brings students back to the 3D location where they first learned the concept. Spatial context triggers memory recall (memory palace effect).

## 5.4 Adaptive Engine Architecture

| Function | Responsibility | Technology |
| --- | --- | --- |
| updateKnowledgeState() | Receives interaction events. Updates mastery scores, error patterns, modality preferences. | Next.js API route + Supabase PostgreSQL |
| assessCognitiveState() | Analyzes check-in responses and behavioral signals. Returns cognitive state and session parameters. | Next.js API route + Claude via Vercel AI SDK |
| getNextAction() | Determines: next content, difficulty, modality, chunk size, room transformation instructions. | Next.js API route + Claude + Supabase query |

# 6. AI Web Scraper Agent

## 6.1 Agent Pipeline

- Step 1 — Topic Extraction: Claude extracts core topics from uploaded material stored in Supabase Storage.

- Step 2 — Search Execution: Vercel serverless function queries web search APIs (SerpAPI/Tavily) targeting articles, papers, YouTube, docs, Stack Overflow.

- Step 3 — Quality Scoring: Each result scored on relevance, recency, authority, and educational value using Claude.

- Step 4 — Curation: Top results surfaced on 3D bookshelf, ordered by composite score. Weak-topic resources promoted. Results stored in Supabase.

- Step 5 — Continuous Refresh: In production, Vercel Cron Jobs trigger periodic re-scraping. New discoveries get “New!” tag and glow animation.

## 6.2 Pitch Angle

“Your textbook is from 2022. The field moved on yesterday. Our agent makes sure you never study outdated information.”

# 7. Team Roles and Responsibilities

Six team members, all builders, no dedicated pitch role. Demo and presentation tasks are distributed by domain: the person who built it explains it.

## 7.0 Role Overview and Demo Distribution

| Person | Build Role | Demo/Pitch Responsibility | Submission Copy |
| --- | --- | --- | --- |
| P1 | 3D World Builder | Records 3D walkthrough video; writes spatial memory talking points | 3D/engagement section of all submissions |
| P2 | AI Backend Lead | Pre-caches APIs for demo; creates architecture slides; runs live demo | Main Awards submission copy |
| P3 | Web Scraper Agent | Caches scraper results for demo; researches competitors and market stats | OAX Foundation submission copy |
| P4 | Frontend / Core Panels | Builds quiz, study session, bookshelf, upload panels; takes polished screenshots | RevisionDojo submission copy |
| P5 | UX, Design & A11y | Designs pitch deck; creates before/after visuals; accessibility audit | Pitch deck design for all awards |
| P6 | Adaptive Engine & Integration | Demo coordinator; writes pitch script; runs rehearsal; handles submission upload | HKUST EC submission copy |

## 7.1 Person 1: 3D World Builder

| Attribute | Details |
| --- | --- |
| Core Skills | React Three Fiber, Three.js, Blender (basic), 3D interaction design |
| Primary Output | Functional 3D classroom with 7 interactive objects, visual feedback, room adaptation animations |
| Demo Role | Records 3D walkthrough demo video (best camera angles); writes spatial memory pitch talking points |

Hour-by-Hour Tasks

| Hours | Task |
| --- | --- |
| 0–2 | Load pre-built low-poly classroom model into R3F. Set up camera controls. Verify browser rendering. |
| 2–6 | Make all 7 objects clickable with hover highlights and click animations. Implement event dispatch (onClick → React state). Add labels/tooltips. |
| 6–10 | Visual feedback: whiteboard color-coding (red/yellow/green), bookshelf glow, desk paper stacking, quiz board pins. |
| 10–14 | Room adaptation: deep focus mode (dimming), drift mode (glowing/stimulating), prerequisite door locking/unlocking. |
| 14–16 | Polish: ambient lighting, particle effects, smooth camera transitions, performance optimization. |
| 16–18 | DEMO: Screen record the 3D walkthrough. Multiple takes with best camera angles for each interaction. |
| 18–20 | DEMO: Edit footage. Write spatial memory and engagement talking points. Prepare 3D Q&A answers. |
| 20–24 | Bug fixes. Support final demo recording. Final visual polish. |

## 7.2 Person 2: AI Backend Lead

| Attribute | Details |
| --- | --- |
| Core Skills | TypeScript, Vercel AI SDK, Claude API, Next.js API routes, prompt engineering |
| Primary Output | Content ingestion pipeline, quiz generation API, multi-modal explanation API, AI tutor chat endpoint — all on Next.js API routes with Vercel AI SDK |
| Demo Role | Runs the live demo; pre-caches APIs; creates architecture slides; drafts Main Awards submission |

Hour-by-Hour Tasks

| Hours | Task |
| --- | --- |
| 0–2 | Set up Next.js API routes. Configure Claude API key with Vercel AI SDK. Create upload endpoint (Supabase Storage). Test basic streaming LLM call. |
| 2–8 | Build content ingestion: Supabase Storage upload → Claude concept extraction via Vercel AI SDK → knowledge graph with prerequisites. Output: structured JSON to Supabase PostgreSQL. |
| 8–12 | Build quiz generation API route (concept + difficulty → Claude → questions). Build multi-modal explanation API route (concept + mode → explanation). |
| 12–16 | Build AI tutor chat with streaming via Vercel AI SDK useChat hook. Integrate with learner model in Supabase. Build session summary generation. |
| 16–18 | DEMO: Pre-cache all API responses in Supabase for demo content. Create technical architecture slide content. |
| 18–20 | DEMO: Write Main Awards submission copy. Prepare technical Q&A answers. Test live demo with cached fallbacks. |
| 20–24 | Optimize for speed. Ensure fallback responses cached in Supabase. Final bug fixes. |

## 7.3 Person 3: AI Agent / Web Scraper

| Attribute | Details |
| --- | --- |
| Core Skills | TypeScript/Python, web scraping, API integration, async programming |
| Primary Output | Web scraper agent: discovers resources, quality-scores with Claude, surfaces via bookshelf API from Supabase |
| Demo Role | Caches scraper results for demo in Supabase; researches competitors; writes OAX Foundation submission copy |

Hour-by-Hour Tasks

| Hours | Task |
| --- | --- |
| 0–2 | Set up web search API (SerpAPI/Tavily). Build basic search function in Next.js API route: topic in, results out. |
| 2–8 | Build agent loop: topic list → search queries → execute → parse. Quality scoring: relevance (Claude via Vercel AI SDK), recency, authority. |
| 8–12 | Build curation API: top N resources per topic from Supabase, sorted by score. Content type detection. AI summaries per resource. |
| 12–16 | Integrate with P2’s topic extraction. Auto-trigger scraper on upload. Build “refresh” endpoint. |
| 16–18 | DEMO: Pre-run scraper for demo topics and cache results in Supabase. Research competitor landscape (Quizlet, Anki, Notion AI). |
| 18–20 | DEMO: Write OAX Foundation submission copy (content freshness angle). Compile market size statistics. |
| 20–24 | Ensure scraper reliable for demo with cached fallback from Supabase. Bug fixes. |

## 7.4 Person 4: Frontend / Core Interaction Panels

| Attribute | Details |
| --- | --- |
| Core Skills | React, Next.js, Tailwind CSS, component architecture, API integration |
| Primary Output | Core interaction panels: quiz modal, study session panel, bookshelf browser, upload/onboarding screen, AI tutor chat |
| Demo Role | Takes polished screenshots; writes RevisionDojo submission copy (adaptive learning + neurodivergent UX angle) |

Hour-by-Hour Tasks

| Hours | Task |
| --- | --- |
| 0–2 | Set up overlay panel system (modal container rendering above 3D scene). Coordinate with P5 on shared component library and design tokens. |
| 2–8 | Build quiz modal (question display, answer input, feedback animation). Build study session panel (content chunks, “explain differently” with 4 modes, session progress). Build upload screen (Supabase Storage presigned URL upload). |
| 8–14 | Build bookshelf browser (resource cards, type icons, relevance scores, AI summaries, link-out). Build AI tutor chat panel with streaming responses via Vercel AI SDK useChat. |
| 14–16 | Connect all panels to live APIs (replace hardcoded data). Integration testing with P1’s 3D click events. |
| 16–18 | DEMO: Take polished screenshots of all panels. Ensure UI is pixel-perfect for pitch deck and submission. |
| 18–20 | DEMO: Write RevisionDojo submission copy (adaptive learning + neurodivergent UX + pedagogy angle). |
| 20–24 | Final panel polish. Ensure everything renders for demo. Bug fixes. |

## 7.5 Person 5: UX, Design & Accessibility Lead

| Attribute | Details |
| --- | --- |
| Core Skills | UI/UX design, accessibility (a11y), Tailwind CSS, Figma/Canva, presentation design, responsive design |
| Primary Output | Design system, progress dashboard, energy check-in UI, session summary view, neurodivergent-friendly theming, accessibility compliance, pitch deck slides |
| Demo Role | Designs and builds the pitch deck; creates before/after visuals and impact slides; runs accessibility audit |

Hour-by-Hour Tasks

| Hours | Task |
| --- | --- |
| 0–2 | Create shared design system with P4: color palette (calm, neurodivergent-friendly), typography (dyslexia-friendly font options), spacing tokens, component styles in Tailwind. |
| 2–8 | Build progress dashboard (mastery overview, streak, time studied, next review schedule, weather metaphor). Build energy check-in UI (clean, non-intrusive 4-option selector with animations). |
| 8–14 | Build session summary view (exportable notes in bullet/mind-map/narrative format). Build high-contrast mode toggle and dyslexia-friendly font switcher. Responsive layout adjustments. |
| 14–16 | Full accessibility audit: keyboard navigation, screen reader support, ARIA labels, color contrast (WCAG AA). Fix issues across all panels. |
| 16–18 | DEMO: Design and build pitch deck slides (Canva/Google Slides). Create before/after comparison visuals. Design problem/impact statistics slides. |
| 18–20 | DEMO: Finalize pitch deck with real screenshots from P4. Create any additional visual assets. Support P6 with pitch narrative layout. |
| 20–24 | Final design polish across all panels and the pitch deck. Bug fixes on accessibility issues. |

## 7.6 Person 6: Adaptive Engine, Integration & Demo Coordinator

| Attribute | Details |
| --- | --- |
| Core Skills | Full-stack TypeScript, Zustand/Context, Supabase client, system architecture, project coordination |
| Primary Output | Adaptive engine (3 core API routes), Zustand store, Supabase schema setup, end-to-end integration, demo coordination |
| Demo Role | Demo coordinator: owns pitch script, runs rehearsal, writes HKUST EC submission, handles final submission upload to all 4 awards |

Hour-by-Hour Tasks

| Hours | Task |
| --- | --- |
| 0–2 | Deploy skeleton to Vercel. Set up Supabase project: create PostgreSQL tables (learner model schema), configure storage buckets. Define API route contracts for all members. |
| 2–8 | Build updateKnowledgeState() API route: receives interaction events, updates mastery/errors/modality in Supabase PostgreSQL. Build mastery color-coding logic. |
| 8–14 | Build assessCognitiveState() and getNextAction() API routes. Decision engine: content selection, difficulty, modality, chunk size, room transformation commands via Claude. |
| 14–16 | Build spaced repetition scheduler. Prerequisite locking logic. Connect adaptive engine to P1’s 3D room. E2E integration testing. |
| 16–18 | DEMO: Write full pitch script narrative. Collect pitch content from all members. Begin assembling final pitch with P5. |
| 18–20 | DEMO: Write HKUST EC submission copy (startup angle). Run full team demo rehearsal — time it, identify weak points, fix flow. |
| 20–22 | Final E2E integration. Verify Vercel deployment stable. Fix critical bugs from rehearsal. |
| 22–24 | SUBMIT: Upload demo video to all 4 award categories with tailored copy. Verify submissions. Backup everything. |

# 8. Master Timeline (24 Hours)

| Phase | P1: 3D | P2: AI | P3: Scraper | P4: Frontend | P5: UX/A11y | P6: Engine |
| --- | --- | --- | --- | --- | --- | --- |
| 0–2h | Load 3D model | API setup + AI SDK | Search API | Panel system | Design system | Vercel + Supabase |
| 2–8h | Clicks + anims | Ingestion pipe | Agent + scoring | Quiz + study | Dashboard + checkin | Knowledge state |
| 8–14h | Visual feedback | Quiz + explain | Curation API | Bookshelf + chat | Summary + a11y | Cognitive state |
| 14–16h | Room adapt | Tutor + streaming | Integration | API connect | A11y audit | Spaced rep |
| 16–18h | Record video | Cache APIs | Cache + research | Screenshots | Pitch deck | Pitch script |
| 18–20h | Edit + Q&A | Main Awards | OAX copy | RevDojo copy | Deck finalize | HKUST EC copy |
| 20–22h | Bug fixes | Bug fixes | Bug fixes | Bug fixes | Design polish | E2E + rehearsal |
| 22–24h | Final polish | Final polish | Cache fallback | Final polish | Deck polish | SUBMIT ALL |

Yellow rows (16–20h): Demo/pitch phase. All members transition from building to presenting. No new features after hour 16. Red rows (22–24h): Final submission window.

## 8.1 Critical Milestones

| Hour | Milestone | Gate |
| --- | --- | --- |
| Hour 2 | 3D room renders with clickable objects. Claude returns LLM response via Vercel AI SDK. Vercel deployed. Supabase tables created. | GO / NO-GO |
| Hour 8 | Full pipeline: upload PDF to Supabase Storage → concepts on whiteboard. Quiz modal with Claude-generated questions. | DEMO CHECK |
| Hour 14 | Adaptive features visible: mastery colors, energy check-in, bookshelf populated by scraper. | DEMO CHECK |
| Hour 16 | FEATURE FREEZE. All members transition to demo/pitch. Product must be demo-ready. | FREEZE |
| Hour 20 | All submission copy written. Demo video recorded. Pitch deck complete. Rehearsal done. | PITCH READY |
| Hour 22 | All submissions uploaded. Backup copies saved. | SUBMITTED |

# 9. MVP vs. Stretch Features

## 9.1 Must-Have (Build or Don’t Submit)

- 3D classroom with at least 5 working interactive objects

- Content upload pipeline (PDF → Supabase Storage → Claude concept extraction → knowledge graph)

- Knowledge state tracking with visual mastery indicators (red/yellow/green) persisted in Supabase PostgreSQL

- Adaptive quiz difficulty based on mastery score (Claude-generated)

- Energy check-in that changes content delivery (chunk size, mode)

- “Explain Differently” with at least 3 modalities via Claude

- Web scraper agent populating the bookshelf

- Demo video and submissions for all 4 award categories

## 9.2 Should-Have (If Time Permits)

- Room visual adaptation (deep focus / drift mode environment changes)

- Prerequisite locking/unlocking with door animations

- Spaced repetition scheduling across sessions

- Session summary export (bullet points, mind map, narrative)

- Implicit behavioral signal tracking (time-on-task, click patterns)

- High-contrast mode and dyslexia-friendly font switcher

## 9.3 Skip Entirely

- Real user authentication (use mock login via Supabase Auth)

- Row-Level Security (disable for hackathon — production concern only)

- Mobile app (responsive web is fine)

- Gamification/points/leaderboards

- Social/collaborative features

- VR/AR integration

- ML models for prediction (rule-based logic is fine for demo)

# 10. Demo and Pitch Strategy

## 10.1 Pitch Script (3–5 Minutes)

The Hook (30 seconds)

“Raise your hand if you’ve ever zoned out staring at a study app. Now imagine walking into a classroom built from your actual lecture slides. The whiteboard shows your key concepts. The bookshelf has resources an AI agent found this morning. You click the lab bench and a challenge appears. Your AI tutor suggests a break — because it knows you have ADHD, like I do. We built FocusFlow because every study tool we tried was designed for neurotypical brains. Learning should be a place you explore, not a page you scroll.”

The Problem (30 seconds)

Show a wall of lecture slides. 15–20% of university students are neurodivergent. Current tools assume sustained attention and text-dominant learning. Result: disengagement and poor outcomes for smart students.

The Live Demo (2 minutes)

Upload real CS slides to Supabase Storage. Show concepts populating the whiteboard via Claude extraction. Click a concept → AI explanation. Hit “explain differently” → visual analogy. Quiz board → answer wrong → mastery drops in Supabase. Energy check-in → “Drifting” → room transforms. Bookshelf → fresh scraped resources.

The Impact (30 seconds)

“1 in 5 university students are neurodivergent. The adaptive learning market reaches $8 billion by 2028. Every university needs this.”

The Close (30 seconds)

“No two students will ever see the same classroom. Because no two brains learn the same way.”

## 10.2 Submission Strategy

- RevisionDojo (P4): Lead with pedagogy, neurodivergent-first UX, zone of proximal development, multi-modal learning, accessibility. Note: built with Vercel AI SDK as recommended.

- OAX Foundation (P3): Lead with AI web scraper, content freshness, intelligent curation, personalized learning paths.

- Main Awards (P2): Lead with technical execution, 3D + adaptive + AI agents, clean architecture, real-world impact.

- HKUST EC (P6): Lead with entrepreneurial potential, $8B market, underserved neurodivergent audience, growth beyond hackathon.

## 10.3 Q&A Preparation

| Likely Question | Prepared Answer |
| --- | --- |
| How is this different from existing tools? | Three differentiators: spatial memory (concepts in places), active content curation (AI scraper), neurodivergent-first design (not an afterthought). |
| What’s the business model? | Freemium B2C + B2B university licensing. Adaptive engine data is the moat. |
| How does 3D add educational value? | Spatial memory is real neuroscience (memory palace). 40% better recall. Spatial interaction more engaging for ADHD brains. |
| Can it scale to other subjects? | Content pipeline is subject-agnostic. Upload any PDF. Claude extracts concepts. 3D objects work for any domain. |
| Low-end devices? | Lightweight low-poly runs on any modern browser. Vercel Edge Network ensures fast loading globally. 2D fallback preserves all adaptive features. |
| Why Supabase + Vercel? | Speed of development: Supabase gives us PostgreSQL, auth, storage, and real-time from one dashboard. Vercel AI SDK gives us streaming LLM responses in 5 lines. We shipped a complete product in 24 hours because we weren’t fighting infrastructure. |

# 11. Pre-Hackathon Checklist

## 11.1 Assets

- Download/build low-poly classroom 3D model (Sketchfab)

- Prepare individual object models or extraction plan

- Create Figma mockups of all UI panels

- Prepare sample lecture PDF for demo

## 11.2 Technical (Supabase + Vercel Setup)

- GitHub repo with Next.js 14 + React Three Fiber boilerplate

- Vercel project created and connected to GitHub repo

- Supabase project created with PostgreSQL tables (learner model schema)

- Supabase Storage buckets created (pdf-uploads, scraper-cache)

- Claude API key obtained and added to Vercel environment variables

- Web search API key obtained (SerpAPI or Tavily)

- Vercel AI SDK installed and streaming endpoint tested

- R3F tested with classroom model loading

- Zustand store with learner model schema matching Supabase tables

- Supabase client configured in Next.js (supabase-js)

- RLS disabled on all tables (hackathon only)

## 11.3 Team

- Every member reads this PRD and understands their role + demo responsibilities

- API contracts agreed: Next.js API route endpoints, request/response shapes, Supabase table schemas

- Slack/Discord channel set up

- Git branching strategy agreed (one branch per person, merge at milestones)

- Decide who delivers the live pitch (strongest speaker + personal story)

- Supabase project access shared with all team members

- Plan food, caffeine, and break schedules

# 12. Risk Management

| Risk | Severity | Mitigation | Fallback |
| --- | --- | --- | --- |
| 3D takes too long | HIGH | Room "good enough" by hour 6. No polish until hour 14. | 2D isometric view with same interactions. Adaptive features still work. |
| LLM slow during demo | HIGH | Pre-cache responses in Supabase. Use Vercel AI SDK streaming for progressive loading. | Pre-recorded demo video backup. Cached fallbacks from Supabase. |
| Integration breaks at hr 16 | HIGH | P6 runs integration checks at hours 8, 14, 16. | Demo features independently with mock data from Supabase. |
| Pitch quality without dedicated lead | HIGH | P6 coordinates. Clear ownership in Section 7.0. Hard freeze at hour 16. | Pre-recorded video instead of live demo. Shorter pitch. |
| P4/P5 frontend overlap | MEDIUM | Clear split: P4 = core panels, P5 = dashboard/design/a11y. Shared design system from hour 0. | Either person can pick up the other’s work if needed. |
| Web scraper rate limited | MEDIUM | Cache aggressively in Supabase. Pre-run for demo topics. | Pre-cached results from Supabase for demo. |
| Supabase free tier limits | MEDIUM | Monitor usage in Supabase dashboard. Database and storage free tiers are generous for demo. | Local JSON fallback files served from public directory. |
| Burnout at hour 16 | MEDIUM | 15-min breaks every 4 hours. Hour 16 shift to demo is a mental reset. | Feature freeze early. Perfect what exists. |

# 13. Success Criteria

## 13.1 Minimum Viable Demo

- Upload PDF to Supabase Storage → concepts appear on 3D whiteboard via Claude extraction

- Click concept → AI explanation from Claude with “explain differently” in 3+ modes

- Quiz board adapts difficulty based on mastery (Supabase PostgreSQL state)

- Energy check-in visibly changes session (chunk size, content type)

- Bookshelf shows real resources from web scraper

- Demo video recorded and submitted to all 4 award categories

## 13.2 Award-Winning Demo

All of the above, plus:

- Room visually adapts to cognitive state (focus vs drift)

- Prerequisite locking creates game-like progression

- AI tutor proactively suggests activities via Claude

- Session summaries are exportable

- Accessibility features (high contrast, dyslexia fonts) are live

- Pitch tells a compelling personal neurodivergent story

- Live demo runs smoothly with no visible failures

# 14. Technology Stack Summary

Complete list of technologies used in FocusFlow 3D v5 and their roles:

| Technology | Role in FocusFlow 3D | Replaces (v4 AWS) |
| --- | --- | --- |
| Vercel | Frontend hosting, serverless API routes, edge network CDN, CI/CD via git push | AWS Amplify + CloudFront + Lambda + API Gateway |
| Vercel AI SDK | Streaming LLM responses, tool calling, useChat React hook, multi-model support | AWS SDK v3 + Bedrock Runtime + API Gateway WebSocket |
| Claude API | Content extraction, quiz generation, explanations, tutoring, quality scoring | Amazon Bedrock (same models, different access path) |
| Next.js 14 | Full-stack React framework with App Router, API routes, server components | Next.js 14 (unchanged) |
| React Three Fiber | 3D classroom rendering, interactive objects, animations | React Three Fiber (unchanged) |
| Supabase PostgreSQL | Learner state persistence, mastery data, session history, scraper results, concept graphs with relational queries | Amazon DynamoDB |
| Supabase Storage | PDF uploads, 3D asset hosting, scraper cache, pre-cached demo responses | Amazon S3 |
| Supabase Auth | User authentication (mock for hackathon, production-ready with OAuth/magic links) | Amazon Cognito |
| Supabase Realtime | WebSocket subscriptions for live state updates | API Gateway WebSocket |
| Zustand | Client-side state management for learner model and UI state | Zustand (unchanged) |
| Tailwind CSS | Utility-first styling, neurodivergent-friendly theming, responsive design | Tailwind CSS (unchanged) |
| SerpAPI / Tavily | Web search API for scraper agent | Same (external search APIs) |
| Vercel Cron Jobs | Scheduled triggers for periodic content refresh (production) | Amazon EventBridge |